TaskFlow Pro

Phase-Wise Implementation Plan

Small Tasks Breakdown  ·  March 2026

| Phase | Scope | Duration | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Auth | Week 1–2 | Working login + JWT backend |
| Phase 2 | Projects & DB | Week 3–4 | Project CRUD + schema migrations |
| Phase 3 | Task Management | Week 5–6 | Full task lifecycle |
| Phase 4 | Comments, Notifs, Activity | Week 7–8 | Collaboration features |
| Phase 5 | Dashboard & UI Polish | Week 9–10 | Dashboard + responsive UI |
| Phase 6 | DevOps & QA | Week 11–12 | CI/CD + tests + monitoring |

# 1. Project Overview

TaskFlow Pro is an enterprise-grade collaborative task management platform built with Java 21 / Spring Boot 3 on the backend and React 18 / MUI on the frontend, deployed on AWS EKS with PostgreSQL. This document breaks the MVP (v1.0) delivery into 6 focused phases, each shipping a working, testable vertical slice of functionality.

## Tech Stack at a Glance

| Layer | Technology |
| --- | --- |
| Backend | Java 21 · Spring Boot 3.x · Spring Security · JPA/Hibernate · Flyway |
| Frontend | React 18 · Vite · Redux Toolkit · Material UI v5 |
| Database | PostgreSQL 16 · UUID PKs · Flyway versioned migrations |
| Auth | JWT (HS512) · Access token 15min · Refresh token 7 days · BCrypt strength 12 |
| DevOps | Docker · Kubernetes (EKS) · Helm · Terraform · GitHub Actions CI/CD |
| Monitoring | Prometheus · Grafana · Structured JSON logs · Spring Actuator |

PHASE 1 Foundation & Authentication · Week 1 – 2

Goal: Runnable backend + frontend skeleton with JWT authentication end-to-end. After this phase a developer can register, log in, get a token, and refresh it.

## 1.1  Backend — Database & Migration Setup

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B1-01 | Create Flyway migration V1: users table (UUID PK, email UNIQUE, role, is_active, timestamps) | V1__create_users_table.sql | Add index on email |
| B1-02 | Create Flyway migration V8: refresh_tokens table (token, user_id FK, expires_at, is_revoked) | V8__create_refresh_tokens_table.sql | Unique index on token |
| B1-03 | Configure application.yml: datasource, Flyway, JPA ddl-auto=validate, HikariCP pool | resources/application.yml | Profile: dev & prod |
| B1-04 | Implement User JPA entity + UserRepository (findByEmail) | model/User.java · repository/UserRepository.java | Spring Data JPA |
| B1-05 | Implement RefreshToken entity + repository | model/DomainModels.java | is_revoked soft-delete |

## 1.2  Backend — JWT Security

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B1-06 | Implement JwtTokenProvider: generate access token (15min HS512) + refresh token (7 days) | security/JwtTokenProvider.java | Store secret in env var |
| B1-07 | Implement JwtAuthFilter: extract Bearer token, validate, set SecurityContext | security/JwtAuthFilter.java | Stateless — no session |
| B1-08 | Configure SecurityConfig: permit /auth/**, protect all other routes, CORS, CSRF disabled | config/SecurityConfig.java | Spring Security 6.x |
| B1-09 | Implement AuthService: register (BCrypt pw hash), login (validate + generate tokens), refresh, logout | service/AuthService.java | Strength 12 BCrypt |
| B1-10 | Implement AuthController: POST /auth/register, /auth/login, /auth/refresh, /auth/logout | controller/AuthController.java | Return 201/200/204 |
| B1-11 | Implement GlobalExceptionHandler: 400 validation, 401 token errors, 409 conflict, 500 | exception/GlobalExceptionHandler.java | Standard error JSON |
| B1-12 | Write unit tests for AuthService (register, login, refresh, duplicate email) | test/AuthServiceTest.java | Mockito · JUnit 5 |

## 1.3  Frontend — Project Scaffold & Auth UI

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F1-01 | Initialise Vite + React 18 project; install dependencies: MUI, Redux Toolkit, React Router, Axios | frontend/package.json | npm create vite@latest |
| F1-02 | Setup Redux store + authSlice (token, user, loading, error state) | store/index.js · store/slices/authSlice.js | Persist token in localStorage |
| F1-03 | Create api.js Axios instance: base URL, Authorization header interceptor, 401 token refresh interceptor | services/api.js | Auto-refresh on 401 |
| F1-04 | Implement authService.js: register(), login(), refreshToken(), logout() calling backend | services/authService.js | Wrap Axios calls |
| F1-05 | Build LoginPage (/login): email + password fields, error alert, loading spinner, redirect on success | pages/LoginPage.jsx | MUI TextField + Button |
| F1-06 | Build RegisterPage (/register): full name, email, password + confirm, strength indicator, terms checkbox | pages/RegisterPage.jsx (create) | Password strength bar |
| F1-07 | Implement ProtectedRoute: redirect to /login if no token; wrap authenticated routes in App.jsx | components/auth/ProtectedRoute.jsx · App.jsx | React Router v6 |
| F1-08 | Build shared Layout + NavBar: logo, nav links, notification bell placeholder, user avatar menu | components/shared/Layout.jsx · NavBar.jsx | Responsive drawer |

### Phase 1 Definition of Done

- POST /auth/register returns 201 with user object

- POST /auth/login returns access token + refresh token

- POST /auth/refresh rotates tokens correctly

- Invalid credentials return 401 with error body

- Frontend login form submits, stores token, redirects to /dashboard placeholder

- Protected routes redirect to /login when unauthenticated

- Unit tests pass with ≥ 80% coverage on AuthService

PHASE 2 Project Management · Week 3 – 4

Goal: Users can create, view, update, and archive projects. Project membership (invite by email, role assignment) is functional.

## 2.1  Backend — Database Migrations

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B2-01 | Migration V2: projects table (name, description, status, visibility, owner_id FK, timestamps) | V2__create_projects_table.sql | Indexes on owner_id, status |
| B2-02 | Migration V3: project_members table (project_id, user_id, role, joined_at) + UNIQUE constraint | V3__create_project_members_table.sql | Composite unique index |

## 2.2  Backend — Project API

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B2-03 | Project JPA entity + ProjectRepository (findByOwnerOrMember, findByStatus) | model/Project.java · repository/ | Spring Data Specifications |
| B2-04 | ProjectMember JPA entity + repository | model/DomainModels.java | Composite PK or UUID |
| B2-05 | ProjectService: createProject (auto-add creator as MANAGER), getProjects (paginated), getById | service/ (create ProjectService.java) | Check visibility/membership |
| B2-06 | ProjectService: updateProject (name/desc/status), archiveProject (soft-delete status=ARCHIVED) | service/ProjectService.java | Only MANAGER/ADMIN |
| B2-07 | ProjectService: addMember (lookup by email, assign role), removeMember, updateMemberRole | service/ProjectService.java | Validate not already member |
| B2-08 | ProjectController: GET/POST /projects, GET/PUT/DELETE /projects/{id} | controller/ (create ProjectController.java) | Paginated response wrapper |
| B2-09 | ProjectController: GET/POST /projects/{id}/members, DELETE /projects/{id}/members/{userId} | controller/ProjectController.java | Role guard via @PreAuthorize |
| B2-10 | Request/Response DTOs: CreateProjectRequest, ProjectResponse, MemberResponse, PagedResponse | dto/request/Requests.java · dto/response/Responses.java | Validation annotations |

## 2.3  Frontend — Projects UI

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F2-01 | Create projectService.js: getProjects(), createProject(), updateProject(), deleteProject(), getMembers(), addMember() | services/ (create projectService.js) | Axios calls to /api/v1/projects |
| F2-02 | Create projectsSlice in Redux: projects list, selected project, loading/error state | store/slices/ (create projectsSlice.js) | Async thunks |
| F2-03 | Build ProjectListPage (/projects): grid of ProjectCards, status filter chips, search field, + New Project button | pages/ (create ProjectListPage.jsx) | 3-col responsive grid |
| F2-04 | Build ProjectCard component: name, description truncated, status badge, progress bar, member avatars, kebab menu | components/projects/ (create ProjectCard.jsx) | MUI Card |
| F2-05 | Build CreateProjectModal: name (required), description, visibility toggle — submit calls createProject() | components/projects/ (create CreateProjectModal.jsx) | MUI Dialog |
| F2-06 | Build ProjectDetailPage (/projects/:id): sticky header with name, status, member avatars, + Add Task button, tabs (Board ¦ List ¦ Activity) | pages/ (create ProjectDetailPage.jsx) | Tab routing |
| F2-07 | Build ProjectMembersPanel: list current members with roles, invite by email form, remove member | components/projects/ (create ProjectMembersPanel.jsx) | MANAGER only actions |

### Phase 2 Definition of Done

- Authenticated user can create a project and see it in the list

- Project owner auto-assigned as MANAGER

- Members can be invited by email; roles enforced (MANAGER can add/remove, MEMBER cannot)

- Archiving a project hides it from the Active filter

- Frontend Project List and Detail pages render with correct data

PHASE 3 Task Management · Week 5 – 6

Goal: Full task CRUD within projects — create, assign, update status/priority/due-date, delete. Board view and List view both functional.

## 3.1  Backend — Tasks

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B3-01 | Migration V4: tasks table (title, description, status, priority, due_date, assignee_id, reporter_id, project_id, position, tags[]) | V4__create_tasks_table.sql | Composite index (project_id, status) |
| B3-02 | Task JPA entity with @ElementCollection for tags array, enum mappings for Status/Priority | model/Task.java | PostgreSQL TEXT[] mapping |
| B3-03 | TaskRepository: findByProjectId (with filters), findByAssigneeId, findDueSoon (due_date < now+24h) | repository/TaskRepository.java | Spring Data + @Query |
| B3-04 | TaskService: createTask (set reporter = caller, trigger notification to assignee) | service/TaskService.java | Validate project membership |
| B3-05 | TaskService: getTasksByProject (status/priority/assignee filters, paginated), getTaskById | service/TaskService.java | Membership check on private |
| B3-06 | TaskService: updateTask (title/desc/priority/dueDate/tags — full PUT), only assignee/reporter/manager | service/TaskService.java | Log activity on change |
| B3-07 | TaskService: updateTaskStatus (PATCH /status) — validate allowed transition, log activity | service/TaskService.java | INVALID_STATUS_TRANSITION error |
| B3-08 | TaskService: reassignTask, deleteTask (MANAGER/ADMIN only, cascade to comments) | service/TaskService.java | Soft or hard delete |
| B3-09 | TaskController: GET/POST /projects/{id}/tasks, GET/PUT/DELETE /tasks/{id}, PATCH /tasks/{id}/status | controller/ (create TaskController.java) | Role guards |
| B3-10 | Task DTOs: CreateTaskRequest, UpdateTaskRequest, TaskResponse, TaskSummaryResponse | dto/request/Requests.java · dto/response/Responses.java | @NotBlank, @Size validations |
| B3-11 | Implement /users/me GET (current user profile) + PUT (update fullName, avatarUrl) endpoints | controller/ (create UserController.java) | Needed by task assignee display |

## 3.2  Frontend — Task Board & Forms

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F3-01 | Create taskService.js: getTasks(), createTask(), updateTask(), updateTaskStatus(), deleteTask() | services/ (create taskService.js) | Axios wrapping all task endpoints |
| F3-02 | Create tasksSlice: tasks by status map, selected task, CRUD operations as async thunks | store/slices/ (create tasksSlice.js) | Normalise by taskId |
| F3-03 | Build BoardView: 4 columns (TODO / IN PROGRESS / IN REVIEW / DONE), column headers with task count, + Add Task inline | components/tasks/ (create BoardView.jsx) | Horizontal scroll on mobile |
| F3-04 | Build TaskCard: priority colour strip, title, tags (up to 3 + overflow), due date (red if overdue), assignee avatar, comment count | components/tasks/ (create TaskCard.jsx) | Click → TaskDetailPage |
| F3-05 | Build CreateTaskDialog: title, description (textarea), priority selector, assignee dropdown (project members), due date picker, tags chip input | components/tasks/ (create CreateTaskDialog.jsx) | MUI Dialog |
| F3-06 | Build ListView: MUI DataGrid with sortable columns — Priority, Title, Assignee, Status chip, Due Date, Created | components/tasks/ (create ListView.jsx) | Column sorting |
| F3-07 | Build TaskDetailPage (/tasks/:id): breadcrumb, inline-editable title, priority chip, status dropdown with validation, description edit, sidebar with assignee/reporter/dueDate/tags/activity | pages/ (create TaskDetailPage.jsx) | 70/30 split desktop |
| F3-08 | Implement optimistic UI for task status change: update Redux state first, revert on API error + toast | components/tasks/TaskCard.jsx | Error snackbar on revert |
| F3-09 | Build MyTasksPage (/my-tasks): filtered to assigneeId = me, same Board/List toggle | pages/ (create MyTasksPage.jsx) | Reuse BoardView/ListView |

### Phase 3 Definition of Done

- Tasks created in a project appear in TODO column of the board

- Status transitions TODO → IN_PROGRESS → REVIEW → DONE work; invalid transitions return 422

- Priority, assignee, due date, tags all editable from Task Detail page

- List view sortable; board view shows correct column grouping

- Deleting a project cascades to delete its tasks

- My Tasks page shows only tasks assigned to current user

PHASE 4 Comments, Notifications & Activity · Week 7 – 8

Goal: Collaboration features — task comments, in-app notifications, and activity audit feed all working end-to-end.

## 4.1  Backend — Comments

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B4-01 | Migration V5: comments table (content, task_id FK, author_id FK, is_edited, timestamps) | V5__create_comments_table.sql | Index on task_id + created_at |
| B4-02 | Comment JPA entity + CommentRepository (findByTaskIdOrderByCreatedAtAsc) | model/DomainModels.java · repository/ |  |
| B4-03 | CommentService: addComment (post → notify assignee + reporter), editComment (author only), deleteComment (author or MANAGER) | service/ (create CommentService.java) | Log COMMENT_ADDED activity |
| B4-04 | CommentController: GET/POST /tasks/{id}/comments, PUT /comments/{id}, DELETE /comments/{id} | controller/ (create CommentController.java) | Return 201 / 200 / 204 |
| B4-05 | Comment DTOs: CreateCommentRequest, CommentResponse with author UserSummary | dto/ |  |

## 4.2  Backend — Notifications

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B4-06 | Migration V6: notifications table (type, message, is_read, user_id, task_id, project_id, created_at) | V6__create_notifications_table.sql | Partial index on (user_id, is_read=false) |
| B4-07 | Notification JPA entity + NotificationRepository (findByUserIdAndIsRead, countUnread) | model/DomainModels.java · repository/ |  |
| B4-08 | NotificationService: createNotification() internal method — called by TaskService, CommentService | service/ (create NotificationService.java) | Types: TASK_ASSIGNED, COMMENT_ADDED, STATUS_CHANGED |
| B4-09 | NotificationService: markAsRead(id), markAllAsRead(userId) | service/NotificationService.java |  |
| B4-10 | NotificationController: GET /notifications (paginated, ?isRead filter), PATCH /notifications/{id}/read, PATCH /notifications/read-all | controller/ (create NotificationController.java) | Include unreadCount in response |
| B4-11 | Add @Scheduled due-date reminder job: query tasks with due_date = tomorrow, create DUE_DATE_REMINDER notifications | service/NotificationService.java | @Scheduled(cron) daily |

## 4.3  Backend — Activity Log

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B4-12 | Migration V7: activities table (action, entity_type, entity_id, actor_id, project_id, task_id, old_value, new_value, metadata JSONB, created_at) | V7__create_activities_table.sql | Indexes on project_id, task_id, created_at |
| B4-13 | Activity JPA entity + ActivityRepository (findByProjectId, findByTaskId, ordered by createdAt DESC) | model/DomainModels.java · repository/ |  |
| B4-14 | ActivityService: logActivity() — called internally from TaskService/CommentService on every state change | service/ (create ActivityService.java) | Actions: TASK_CREATED, STATUS_CHANGED, ASSIGNED, COMMENT_ADDED, etc. |
| B4-15 | ActivityController: GET /projects/{id}/activities, GET /tasks/{id}/activities (paginated) | controller/ (create ActivityController.java) | Latest first |

## 4.4  Frontend — Comments, Notifications & Activity

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F4-01 | Build CommentSection in TaskDetailPage: CommentList (avatar, name, timestamp, content, edit/delete own), CommentForm (textarea + submit) | components/tasks/ (create CommentSection.jsx) | Poll for new comments every 30s |
| F4-02 | Create commentService.js and notificationService.js | services/ | Axios wrappers |
| F4-03 | Build NotificationBell in NavBar: badge showing unreadCount, click → NotificationDropdown | components/shared/NavBar.jsx | Poll /notifications every 60s |
| F4-04 | Build NotificationDropdown: scrollable list of notifications, click → navigate to task, Mark All Read button | components/notifications/ (create NotificationDropdown.jsx) | 380px panel desktop, full-screen mobile |
| F4-05 | Build ActivityFeed component (reusable): avatar + action text + timestamp, used on TaskDetailPage sidebar and ProjectDetailPage Activity tab | components/shared/ (create ActivityFeed.jsx) | Infinite scroll or load more |
| F4-06 | Wire Activity tab in ProjectDetailPage to GET /projects/{id}/activities | pages/ProjectDetailPage.jsx |  |
| F4-07 | Add notificationsSlice to Redux: unreadCount, notifications list, mark read actions | store/slices/ (create notificationsSlice.js) |  |

### Phase 4 Definition of Done

- Posting a comment creates a notification for assignee and reporter

- Assigning a task creates a TASK_ASSIGNED notification for the assignee

- NavBar bell badge updates with unread count; clicking a notification navigates to the task

- Mark all read clears the badge

- Activity feed shows correct actor, action, old/new values for all task changes

- Due-date reminder job creates notifications 24 hours before deadline

PHASE 5 Dashboard, Profile & UI Polish · Week 9 – 10

Goal: Dashboard with summary widgets, user profile management, responsive polish across all screens, and accessibility compliance.

## 5.1  Backend — Dashboard Aggregation & Profile

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| B5-01 | Add GET /dashboard/summary endpoint: returns myTaskCounts (by status), dueThiswWeek count, activeProjects count, unreadNotifCount | controller/ (create DashboardController.java) | Single aggregation query for perf |
| B5-02 | Add GET /tasks/my-tasks (filter by assigneeId = me, paginated) convenience endpoint | controller/TaskController.java | Reuse existing TaskService |
| B5-03 | PUT /users/me — update fullName + avatarUrl; PUT /users/me/password — verify currentPassword before update | controller/UserController.java | Return 200 / 204 |
| B5-04 | Add rate limiting filter on /auth/login (10 req/15min) and /auth/register (5 req/1hr) using Bucket4j or custom servlet filter | config/SecurityConfig.java or RateLimitFilter.java | Return 429 with retryAfter |
| B5-05 | Add OpenAPI/Springdoc dependency + config: expose /swagger-ui.html, /v3/api-docs; add @Operation annotations on all controllers | pom.xml + config/ | springdoc-openapi-starter-webmvc-ui |

## 5.2  Frontend — Dashboard

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F5-01 | Build DashboardPage (/dashboard): 4 stat cards (My Tasks, Due Soon, Active Projects, Unread Notifications) from /dashboard/summary | pages/ (create DashboardPage.jsx) | Skeleton loading state |
| F5-02 | Build StatCard component: icon, label, value, optional trend indicator | components/dashboard/ (create StatCard.jsx) | MUI Card |
| F5-03 | Build MyTasksWidget: MUI DataGrid (5 rows) showing title, project, status chip, priority chip, due date | components/dashboard/ (create MyTasksWidget.jsx) | Click row → task detail |
| F5-04 | Build RecentActivityWidget on dashboard: last 10 events across all user projects (avatar + action + time) | components/dashboard/ (create RecentActivityWidget.jsx) | Poll or on-mount fetch |
| F5-05 | Build MyProjectsGrid on dashboard: up to 6 project cards with progress bar — completedTasks / totalTasks | components/dashboard/ (create MyProjectsGrid.jsx) | See all → /projects |

## 5.3  Frontend — Profile & Settings

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F5-06 | Build ProfilePage (/profile): Personal Info section (fullName edit, email read-only, avatar upload placeholder), Change Password section | pages/ (create ProfilePage.jsx) | PUT /users/me + /password |
| F5-07 | Add Sidebar navigation: NavItems for Dashboard, Projects, My Tasks, Profile; icon-only on tablet, expanded on desktop, Drawer on mobile | components/shared/Layout.jsx · NavBar.jsx | MUI Drawer + List |
| F5-08 | Update App.jsx routing: all authenticated routes under Layout with Sidebar | src/App.jsx | React Router nested routes |

## 5.4  Responsive & Accessibility Polish

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| F5-09 | Audit and fix all MUI breakpoint behaviours per UI/UX spec: Board horizontal scroll on xs, 2-col project grid on sm, 4-stat row on md+ | All page components | Chrome DevTools breakpoint test |
| F5-10 | Add ARIA labels to all icon buttons, status chips, notification bell (aria-label, aria-live for badge), dialog role + focus trap | All components | WCAG 2.1 AA |
| F5-11 | Add Skip to main content link as first focusable element; visible focus rings on all interactive elements | components/shared/Layout.jsx | Keyboard-only navigation test |
| F5-12 | Add loading skeletons (MUI Skeleton) to Dashboard, Project List, Task Board during data fetch | All data-fetching pages | UX: no layout shift |
| F5-13 | Add toast/snackbar system (MUI Snackbar) for success/error feedback on all mutations (create/update/delete task, comment, project) | components/shared/ (create ToastProvider.jsx) | 3-second auto-dismiss |

### Phase 5 Definition of Done

- Dashboard loads all widgets with real data; stat counts are accurate

- Profile page updates name and password successfully

- App is fully keyboard-navigable; no focus traps outside dialogs

- Board view scrolls horizontally on mobile; sidebar collapses to drawer

- All mutations show success or error feedback toast

PHASE 6 DevOps, Testing & Monitoring · Week 11 – 12

Goal: Production-grade CI/CD pipeline, comprehensive test coverage, Docker/Kubernetes deployment, and observability stack fully operational.

## 6.1  Testing

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| T6-01 | Write integration tests for all AuthController endpoints using @SpringBootTest + Testcontainers (real PostgreSQL) | test/integration/ | Register, login, refresh, logout flows |
| T6-02 | Write unit tests for TaskService: create, update, status transitions (valid + invalid), delete, membership checks | test/java/com/taskflow/ | Mockito mocks |
| T6-03 | Write unit tests for CommentService, NotificationService, ActivityService | test/java/com/taskflow/ | Verify notification created on comment |
| T6-04 | Write integration tests for ProjectController, TaskController, CommentController via MockMvc | test/integration/ | Test 401/403 guards |
| T6-05 | Write Playwright E2E tests: register → login → create project → create task → update status → add comment → verify notification | tests/e2e/playwright/tests/taskflow.spec.ts | Headless Chromium |
| T6-06 | Write k6 load test: 500 concurrent users hitting GET /projects and POST /tasks, validate P95 < 300ms | tests/performance/k6-tests/ | k6 run with summary report |
| T6-07 | Achieve ≥ 80% line coverage on backend; add JaCoCo plugin to pom.xml and fail build if below threshold | pom.xml | mvn verify -Pcoverage |
| T6-08 | Add frontend component tests with Vitest + React Testing Library for LoginPage, TaskCard, BoardView, NotificationBell | frontend/src/__tests__/ | npm test |

## 6.2  Docker & Local Dev

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| D6-01 | Finalise backend Dockerfile: multi-stage (Maven builder → Eclipse Temurin 21 JRE), non-root user, HEALTHCHECK | backend/Dockerfile · infra/dockerfiles/Dockerfile.backend |  |
| D6-02 | Finalise frontend Dockerfile: node build stage → nginx:alpine serve stage, nginx.conf with SPA fallback | frontend/Dockerfile · infra/dockerfiles/Dockerfile.frontend |  |
| D6-03 | Update docker-compose.dev.yml: backend + frontend + postgres + prometheus + grafana services, volumes, env_file | infra/docker/docker-compose.dev.yml | One command local stack |
| D6-04 | Add Flyway migration scripts V1–V9 to backend resources and verify they run cleanly on fresh DB via compose | backend/src/main/resources/db/migration/ | V9 = all indexes |
| D6-05 | Create setup.sh: checks Docker installed, pulls images, runs compose, seeds demo data | scripts/setup.sh | README quick-start |

## 6.3  CI/CD — GitHub Actions

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| CI6-01 | backend-ci.yml: trigger on PR/push to main — checkout, set up Java 21, mvn test + JaCoCo report, fail on coverage < 80% | .github/workflows/backend-ci.yml | Upload coverage to Codecov |
| CI6-02 | frontend-ci.yml: trigger on PR/push — node setup, npm ci, npm run lint, npm test, npm run build | .github/workflows/frontend-ci.yml | Upload build artifact |
| CI6-03 | e2e-tests.yml: trigger on main merge — spin up docker-compose, wait for health, run Playwright, upload trace on failure | .github/workflows/e2e-tests.yml | Playwright HTML report artifact |
| CI6-04 | deploy.yml: on main merge + CI pass — build & push Docker images to ECR, kubectl rolling update on EKS (backend + frontend) | .github/workflows/deploy.yml | Zero-downtime rolling deploy |
| CI6-05 | Store secrets in GitHub Secrets: JWT_SECRET, DB_URL, DB_PASSWORD, AWS credentials, ECR registry URL | GitHub repo settings | Never commit secrets |

## 6.4  Kubernetes & Monitoring

| # | Task | Files / Area | Notes |
| --- | --- | --- | --- |
| K6-01 | Review/update backend-deployment.yaml: 2 replicas, HPA (min 2 max 10, CPU 70%), liveness + readiness probes on /actuator/health | infra/kubernetes/backend-deployment.yaml | RollingUpdate strategy |
| K6-02 | Review/update frontend-deployment.yaml + ingress.yaml: TLS termination, HTTPS redirect, host routing | infra/kubernetes/ | cert-manager for TLS |
| K6-03 | Configure Prometheus scraping: add annotations to backend pod for /actuator/prometheus endpoint | monitoring/prometheus/prometheus.yml | 15s scrape interval |
| K6-04 | Create Grafana dashboards: API latency (P50/P95/P99), error rate, JVM heap/GC, DB connection pool, active users | monitoring/grafana/dashboards/ | Import JSON dashboard |
| K6-05 | Add structured JSON logging with MDC correlation ID (traceId) to all controller and service methods | backend src/ | Logback JSON encoder |
| K6-06 | Verify Terraform prod config: EKS cluster, RDS PostgreSQL (Multi-AZ), VPC subnets, security groups, IAM roles | terraform/environments/prod/main.tf | terraform plan before apply |

### Phase 6 Definition of Done

- All backend unit + integration tests pass; JaCoCo reports ≥ 80% coverage

- E2E Playwright test runs headlessly in CI and passes

- k6 load test shows P95 API response < 300ms at 500 concurrent users

- GitHub Actions CI runs on every PR; deploy workflow pushes to EKS on main merge

- Prometheus scraping backend metrics; Grafana dashboards show live API latency and error rate

- docker-compose up --build runs the full local stack with one command

# 7. Master Task Summary

Total estimated tasks across all phases:

| Phase | Focus Area | Backend Tasks | Frontend Tasks | Other |
| --- | --- | --- | --- | --- |
| Phase 1 | Foundation & Authentication | 7 | 8 | — |
| Phase 2 | Project Management | 8 | 7 | — |
| Phase 3 | Task Management | 11 | 9 | — |
| Phase 4 | Comments, Notifications, Activity | 10 | 7 | — |
| Phase 5 | Dashboard, Profile & UI Polish | 5 | 13 | — |
| Phase 6 | DevOps, Testing & Monitoring | — | — | 24 |
| TOTAL |  | 41 | 44 | 24 |

109 total tasks · 12 weeks · 1 backend developer + 1 frontend developer recommended

# 8. Recommended Working Order

Each phase is a dependency of the next. Within a phase, backend tasks should generally precede or run in parallel with the corresponding frontend tasks once APIs are contracted (DTOs agreed).

- Weeks 1–2  ·  Phase 1: Stand up skeleton, JWT, login/register — deploy to dev environment

- Weeks 3–4  ·  Phase 2: Projects — merge auth + project features into staging

- Weeks 5–6  ·  Phase 3: Tasks — board and list views become demonstrable to stakeholders

- Weeks 7–8  ·  Phase 4: Comments/Notifs/Activity — full collaboration loop usable in beta

- Weeks 9–10 ·  Phase 5: Dashboard + polish — UI-complete; accessibility audit

- Weeks 11–12 ·  Phase 6: CI/CD + QA + monitoring — production-ready release

For immediate next step: start with tasks B1-01 through B1-05 (database + User entity) and F1-01 through F1-02 (frontend scaffold + Redux store) in parallel.